Sprint Review and Retrospective

Applying Roles: Demonstrate how the various roles on your Scrum-Agile Team specifically contributed to the success of a project. Use specific examples from your experiences.

A Scrum team consists of four main roles being the Product Owner, Scrum Master, Testers, and developers. Starting with the Product Owner, their main job is to prioritize the product backlog and act as the voice for Stakeholders and users. Typically, the Product Owner conducts meetings/ interviews with stakeholders and users separately to get feedback to adjust the product backlog. For example, in module three the product owner took in user stories from three customers using these stories the backlog was adjusted to prioritize a custom top 10 destinations list for the SNHU Travel site. Next the Scrum Master, they act as the facilitator of the agile framework and ensure the Scrum methodology is properly applied to the team as well as facilitating the daily Scrum meetings. Daily scrums were used to help move the team forward by addressing the team’s status and potential issues they’ve ran into. The Developers role is to review the product backlog, break backlog items into user stories, chose a set of user stories making them the sprint goal, and delivering the sprint goal through building software and delivering the requested features. For example, in module 5 of the SNHU Travel site the Product Owner adjusted the product backlog to add a detox and wellness booking tool to view a list of vacation packages focusing on Detox and Wellness. The development team modified an existing top five list into the Top 5 Detox and Wellness packages slide show for the product backlog. Finally, the Testers’ main job is to keep up quality and standards for a given product. The testers also collaborate with the product owner to research user stories and test cases. During the SNHU Travel project the tester was helpful in inquiring about specific needs of the user stories with the Product Owner. They also sent helpful emails to help the team understand the user stories requirements.

Describe how a Scrum-Agile approach to the software development life cycle (SDLC) helped user stories come to completion. Use specific examples from your experiences.

The Scrum-Agile approach to the SDLC helped the user stories come to completion by conducting interviews with users, taking in feedback, and redefining the product backlog based on user interviews or stories. For example, during Module 3 the Product owner met with three different SNHU Travel customers and took in feedback to the question. “If we were to update our tools and offerings, what would you like to see?” Using that question the team was able to put together five different user stories and update the product backlog to prioritize products that were most requested.

Describe how a Scrum-Agile approach supported project completion when the project was interrupted and changed direction. Use specific examples from your experiences.

The Scrum-Agile approach supported project completion when the project was interrupted by facilitating an environment that is flexible and capable of adaptation. This approach allows the team to turn priorities on a dime. Like in module 4 for example the team was able to quickly revise test cases in order to add/adjust desired features such as turning the top 10 custom trips list into the top 10 custom trips slide show based on feedback from the tester through email. Since the Scrum-Agile approach was used the team was able to quickly adjust to the new requirements.

Demonstrate your ability to communicate effectively with your team by providing samples of your communication. Explain why your examples were effective in their context and how they encouraged collaboration among team members.

Communication is the cornerstone of an affective development team without it the team is working at half power. An example of communication I would employ would be to ask to be kept in the “loop” more. The bellow example was effective in encouraging collaboration by asking for more of it through meetings with the Product Owner. This will allow the development team to more effectively deliver products.

To: Product Owner

Subject: Requests moving forward.

Dear Product Owner

I am reaching out to discuss what I need to move forward with development under the new plan is more communication between me and you. I feel that it would be greatly beneficial to the team to get notes/feedback as soon as possible and for that I would like to have a daily check. I would like to meet once every other day to discuss potential changes in the backlog and the backlog item requirements.

Thank you,

Kameron Woods

Evaluate the organizational tools and Scrum-Agile principles that helped your team be successful. Reference the Scrum events in relation to the effectiveness of the tools.

The tool that was most helpful in the success of the team was the product backlog. The product backlog is a list of items/ tasks ranked in order of priority with the most important items at the top and the least important at the bottom. The product backlog is constantly changing and adapting to the teams, stakeholders, and users’ needs. In module 3 the product backlog was adjusted based on user stories and in module 5 the product backlog was adjusted based on the needs of the Product Owner. The Scrum-Agile principle that was most helpful in the success of the team was sprint planning. Sprint planning helps the team by providing a clear focus and direction for the project and it keeps a nice rhythm for the team as well to improve project quality.

Assess the effectiveness of the Scrum-Agile approach for a specific project. Address each of the following:

- Describe the pros and cons that the Scrum-Agile approach presented during the SNHU Travel project.

The main pro of the Scrum-Agile approach is it boosts user satisfaction by interactive development and frequent customer feedback through user stories. It is also nice that Scrum is usable for teams of any size. The flexibility of Scrum-Agile can be both a pro and a con. Pro because it allows for constant improvements and ability to facilitate changes. Con because the potential for changes can make an agile project difficult to budget. In order to use Scrum-Agile effectively, it is important to communicate effectively. Poor communication can tank a Scrum-Agile project which could be difficult for certain teams.

Determine whether or not a Scrum-Agile approach was the best approach for the SNHU Travel development project.

The Scrum-Agile approach was indeed the best approach for the SNHU Travel project due to its flexibility and boost to customer satisfaction. Specifically, through the user stories the scrum team was able to shift to accommodate what users wanted out of the travel site. If the team were to use a waterfall method, then the project would have been delayed. Because the Scrum-Agile approach was used the team will be able to be complete the project on time with users adequately satisfied.